**Keystone Work Flow**

Part A: Code Writing

1. **Consolidate data into folders on GitHub. (by Nov 19th)**
2. **Resolve as many Food.Need code errors as possible (by Nov 20th)**
   1. **Invite Andrew to collaborate on GitHub**
3. **Balance need with recommendation (by Nov 22nd)**
   1. **Send Caitlyn and Wallapak food need balancing equations and work flow. Update. Set meeting.**
4. **Check Food Need code over, consolidate results. (by Nov 22nd)**
5. **Yield Data Code (complete before end of November)**

**(1) CANSIM Table 001-0010 ("production"/"seeded area") (Statistics Canada, 2014)**

**(2) CANSIM Table 001-0009 ("marketed production"/"cultivated area"), (Statistics Canada, 2014)**

**(3) CANSIM Table 001-0013 ("marketed production"/"seeded area"), (Statistics Canada, 2014)**

**(4) CANSIM Table 001-0012 ("production, fresh and processed"/"area beds total"), (Statistics Canada, 2014) (5) CANSIM Table 001-0014 ("marketed production"/"seeded area"), (Statistics Canada, 2014)**

**(6) CANSIM Table 001-0006, (Statistics Canada, 2014)**

* 1. **Share code with Kwantlen - feedback**

1. **Livestock Data Code (ROUGH DRAFT OF ALL CODE COMPLETE)**
   1. **Find out what parts to prioritize.**
2. **Debug and test all code (January)** 
   1. **Help from Andrew**
   2. **Share with Kwantlen – get feedback**
3. **Add Graphic User Interface (end of January)**
   1. **Streamline data acquisition**

Part B: Paper Writing

1. **Write introduction, scope, and methods. (rough draft complete by Jan 7th)**
2. **Write methods for testing, and debugging: justification for the correctness of the program. (end of January)**
3. **Appendix: (beginning of February)**
   1. **Example of results**
   2. **Tutorial for use**
4. **Collect sources and appropriate ownership (beginning of February)**

**Work with Andrew**

**•Jan 9th Meeting: send Rough Draft #1 on Jan 7th(ALL rough code and rough draft of introduction, background, scope, and methods.)**

**•End of Jan: send Rough Draft #2  (all debugged code with GUI, final draft of  sections sent in Rough draft #1, and rough draft of new sections (debugging, GUI,  etc))**

**•End of Feb: send Final Draft of everything to Andrew, allowing 2-3 weeks for  correspondence before March deadline.**